## Slide 1: Virtual Cards App
Final Project – Corina Radu

## Slide 2: Short description
Virtual cards allows the user to register and manage loyalty cards and obtain discount coupons granted by merchants.

## Slide 3: How to use Virtual cards app
- Scan or manually insert the card’s barcode
- Add as many cards as you want
- Use them to obtain discounts from participating vendors
- The app notifies the user about offers and coupons
- Display route feature helps the user to get to the nearest store
- Create and share shopping list

## Slide 4: TESTING APPROACH
Objective:
  Leave no bug unturned
Strategy:
  Explore the app
  Breakdown the functionalities
  Create a test data set
  Create and run test cases
  Report bugs
  Create a test report

## Slide 5: Used Tools
TestLink – Test Case Management
Mantis Bug Tracker – Bug Reporting
Xmind Tool – Mind Maps
QR Code & Barcode Scanner
PhotoScape – image editing

## Slide 6: Testing types covered Manual, dynamic, black-box, functional testing types:

## Slide 7: Test Cases Overview
Smoke test: 20 test cases

## Slide 8: Smoke test cases result
Feature | No. of test cases | Passed | Failed | Defects
Install | 1 | 1 | 0 | 
User experience | 3 | 3 | 0 | 
Create account | 3 | 3 | 0 | 
Log in | 4 | 3 | 0 | 
Add card | 3 | 2 | 1 | 12252
Remove card | 1 | 1 | 0 | 
Search card | 3 | 3 | 0 | 
Uninstall | 1 | 1 | 0 | 
Total | 19 | 18 | 1 | 1
Percentage | 100% | 94.7% | 5.3% | 

## Slide 9: Defects distribution 14 bugs
Chart: 
| Add card | Log in | User experience | Shopping list | Offers | Location | Birthday calendar
Bugs | 1 | 2 | 3 | 2 | 2 | 1 | 3

## Slide 10: Conclusions
- 19 smoke test cases were executed: 18 passed and 1 failed
- 14 bugs identified: 1 major, 11 normal (most of them
found by performing Connectivity Testing and Location testing)
Virtual cards is a stable product, user friendly, helpful,
users like it!
Chart: Test cases result
| Passed | Failed
Sales | 18 | 1
Chart: Bug severity
| Bug severity
Major | 1
Normal | 13

## Slide 11: Lessons learnt
  Testing is an important phase on the software development
  life cycle in order to deliver a good product.
  Testing is challenging (‘Testing is easy’ is a myth),
  it requires high analytical skills in order to use
  minimum set of test cases with maximum test coverage
  Testers need to be patient, creative, open-minded
  Testers need to think and act with an end user perspective